Table of Proposed Projects

Weighted Decision Matrix

Business Case

1. Introduction
West Coast Air Adventures (WCAA) is a small company based in Queenstown, New Zealand. It
has 15 staff, with 4 pilots. Recently, an accident has caused the company’s public image to be
tarnished. To get back on track, various staff member have come up with four projects. After a
process to find the most effective project, Mike Dixon’s (Director of Marketing) idea of a website got
the go-ahead. The website will provide information about accommodation and activities around
Queenstown. It will also provide the ability for customers to book holidays online.

2. Business Objectives
Two of the directors want to diversify into package deals that include accommodation,
transportation( both plane and coach travel) and tourism activities. All this would be for one price,
and be able to be purchased from the company’s new website. After the recent accident, the
company is concerned about aircraft safety and the associated dive in public image. The website
would be a good launch-pad if it was done in a professional manner. The goal is, in one year to
double the amount of overseas visitors. The design of the website is therefore crucial ensure
success.

3. Current Situation and Problem/Situation Statement
The company’s public image has taken a dive because of a recent accident. The company is
trying to diversify into package holiday deals so it can withstand future revenue drops. A website is
an excellent way to do this, as it can viewed from overseas and can put a professional face to the
company. It will also provide a way for customers to purchase these package deals, which will
further increase revenue.

4. Critical Assumption and Constraints
For the website to be useful, it must have up-to-date information and it must be maintained. It is
assumed that a website designer will be contracted to create the website with the company’s
participation. A specialist will be contracted to create the secure booking section. Once it is up-and-
running, Mike Dixon will be in charge of the day-to-day upkeep of the site. The website must
be designed in such a way that it can be viewed on all current mainstream browsers and must
scale well to high load. It must include graphics but not take too long to load each page. A
suitable hosting company must be sought.

5. Analysis of Options and Recommendations
There were four options available to the company. These were:
1. Create a partnership with a coach company to provide package holiday deals.
2. Develop a website with information about WCAA, activities and accommodation in the Queenstown area. Also allows customers to purchase holidays online.
3. Upgrade the computer systems to handle administration and aircraft maintenance etc.
4. Install GPS in the aircraft to decrease likelihood of further accidents.
After analysis, project 2 was deemed to be the best option.

6. Preliminary Project Requirements
The website must:
1. have relevant and up-to-date information about WCAA's flights and the company,package deals, hotels and activities in the Queenstown area.
2. have relevant and up-to-date links to other sites so customers can get more information.
3. The website address (URL) must be chosen carefully to ensure it is found by customers and search engines.
4. have a feature to book the package deals online. This must be done in a secure fashion. There must be an accurate currency converter so customers know exactly how much they are being charged.
5. have a 'contact us' feature so customers can ask questions directly. The system needs to be able to inform us of having a question waiting.
6. be fast loading but also look attractive, professional and trustworthy.
7. be able to incorporate other features suggested by users that are deemed useful or add to the value of the business.

7. Budget Estimate and Financial Analysis
Name	Unit price	Cost
Project manager	20 hrs a week for 1 month @ $50/h	$4000
Website designer	40 hours @ $100/h	$4000
Hosting/domain name	$20/month	$20
Upkeep	2hrs/week @ $40/hr	$3200
Content Sourcing	40 hrs @ $40/hr	$1600
	GRAND TOTAL	$12,820

8. Schedule Estimate
The project should be completed within 1 month, with some flexibility. The website does have an
useful life due to the ability to easily upgrade.

9. Potential Risks
The foremost risk associated with the website is that customers will either not find the website at
all, or not find the information useful. With the internet now an inherently insecure place, the
security of customer details and the booking/banking process needs to be paramount. The cost of
designing, creating, up-keeping and hosting is not cheap, and the main business risk is investing
both time and money into an unused website.