a)

b) Estimate at Completion (EAC)
EAC = PV / CPI
        = PV / (EV / AC)
        = $86,000 / 0.881
        = $97,616

c) Estimated Time to Complete (ETC)
ETC = Original estimate / SPI
        = Original estimate / (EV / PV)
        = 12 months / 0.928
        = 12.93 months

d)

EAC